## Slide 1
[General Problems (A) Work Cost Estimation]
1. Preparations (survey and work start)
5720 m2 Human work (4 personnel per team, unit work volume: 61m2 /hour)
2. Base course construction (rubble)
(1) Loading 28602560 m3 Mechanical work (Hydraulic excavator x10, unit work volume: 30 m3 /hour)
(2) Transport 28602560 m3 Mechanical work (7ton dump truck x10, unit work volume: 30 m3 /hour)
(3) Leveling 28602560 m3 Mechanical work (Grader x4, unit work volume: 80 m3 /hour)
(4) Compaction 5720 m2 Mechanical work (Road roller x1, unit work volume: 400 m2 /hour)
3. Surface construction (crushed stone)
(1) Loading 1430 m3 Mechanical work (Hydraulic excavator x10, unit work volume: 30 m3 /hour)
(2) Transport 1430 m3 Mechanical work (7ton dump truck x10, unit work volume: 30 m3 /hour)
(3) Leveling 1430 m3 Mechanical work (Grader x4, unit work volume: 80 m3 /hour)
(4) Compaction 5720 m2 Mechanical work (Road roller x1, unit work volume: 400 m2 /hour)